# To-Do Web Application QA Practice Test Plan

## 1. Project Information

- Project Name: To-Do Web Application QA Practice

- QA Lead: Na Ren

- Date: 2026-02-24

- Version: 1.0

## 2. Introduction

Project Objective:
To practice Software Testing Life Cycle (STLC) by testing a simple To-Do web application with core functionality like adding, deleting, completing, and persisting tasks.

Test Objective:
Ensure all application features work correctly, UI elements are properly displayed, boundary and negative scenarios are handled, and defects are identified and tracked.

## 3. Scope of Testing

In Scope:

- Add task, delete task, edit task

- Mark task as completed

- Boundary value testing (task name length 1–50)

- Negative testing (empty input, special characters)

- UI testing

- Cross-browser testing (Chrome, Firefox)

Out of Scope:

- Performance testing

- Security testing

## 4. Test Strategy

- Functional Testing: Manual testing of core features

- UI Testing: Verify alignment, text, buttons, colors

- Boundary Value Testing: Test task name length and limits

- Negative Testing: Invalid input handling

- Defect Tracking: Simulate bug reporting using Jira

## 5. Test Environment

- OS: Windows 11

- Browsers: Chrome, Firefox

- Tools: Jira (bug tracking), Excel (test case management)

## 6. Test Schedule

| Phase | Start Date | End Date |
| --- | --- | --- |
| Test Case Design | 2026-02-24 | 2026-02-25 |
| Test Execution | 2026-02-26 | 2026-02-27 |
| Bug Reporting & Retesting | 2026-02-28 | 2026-03-01 |
| Test Summary Report | 2026-03-02 | 2026-03-02 |

## 7. Test Deliverables

- Test Plan (this document)

- Test Cases (Excel)

- Bug Reports (Jira)

- Test Summary Report

## 8. Roles and Responsibilities

- QA Lead: Create test plan and test cases

- Tester: Execute tests and report bugs

- Developer: Fix defects

- Tester: Retest and close bugs

## 9. Entry/Exit Criteria

Entry Criteria:

- Application deployed in test environment

- Test environment ready

Exit Criteria:

- All test cases executed

- All critical/major bugs fixed

- Test summary report completed